CAPSTONE PROJECT REPORT

Report 5 – Software Test Documentation

– Hanoi, Jan 2025 –

Table of Contents

I. Record of Changes	3

II. Testing Documentation	4

1. Scope of Testing	4

1.1 Testing Scope	4

1.2 Included Modules	4

1.3 Excluded Scope	5

2. Test Strategy	5

2.1 Testing Types	5

2.2 Test Levels	6

2.3 Supporting Tools	6

3. Test Plan	7

3.1 Human Resources	7

3.2 Test Environment	7

3.3 Test Milestones	8

4. Test Cases	9

5. Test Reports	9

5.1 Unit Test	9

5.2 Integration Test	12

5.3 System Test	16

5.4 Acceptance Test	17

5.5 Performance Test	18

# I. Record of Changes

| Date | A* M, D | In charge | Change Description |
| --- | --- | --- | --- |
| 27/02/2026 | A | LinhVTK | Add Scope of Testing, Test Strategy, Test Plan |
| 07/03/2026 | M | LinhVTK | Modify Test Milestones |
| 19/03/2026 | A | LinhVTK | Add Test Reports |
| 16/04/2026 | M | LinhVTK | Modify Test Reports |
| 29/04/2026 | M | LinhVTK | Modify Scope of Testing, Test Reports |
| 01/05/2026 | M | LinhVTK | Modify Test Reports |
| 11/05/2026 | A | LinhVTK | Add AI Scoring Accuracy Test Reports |

*A - Added M - Modified D - Deleted

# II. Testing Documentation

## 1. Scope of Testing

### 1.1 Testing Scope

Testing activities for the Nova LMS aim to verify that the system functions correctly, reliably, and meets defined business and functional requirements for online English training management. The testing scope focuses on validating end-to-end system workflows, including user interactions, data processing, and role-based operations across all supported user roles (Guest, Student, Teacher, Manager, Expert, and Administrator).

The key objectives of testing include:

- Ensuring all core features operate according to defined specifications

- Verifying integration between modules within a centralized LMS platform

- Validating role-based access control and permission handling

- Ensuring data consistency and overall system stability across workflows

Testing activities will primarily include:

- Integration Testing

- System Testing (ST) - Verify complete workflows across multiple modules

- Acceptance Testing (AT) - Ensure the system meets user expectations and business needs

### 1.2 Included Modules

| Feature | Functions |
| --- | --- |
| User & Authentication | Home Page, User Register, User Login, Password Reset, User Profile, Password Change, Account List, New Account, Account Details |
| Course Management | Public Course List, Public Course Details, Course List, New Course, Course Details, Expert Courses |
| Class Management | Class Schedule, Class List, New Class, Class Details, Schedule Review, Class Workspace |
| Learning Enrollment | Course/Class Payment, Payment History, Enrolled Courses, Enrolled Classes, Enrolled Class Details |
| Course Content | Enrolled Course Content, Lesson Viewer, Chapter List, Chapter Details, Lesson Details |
| Question Bank | Question List, New Question, Question Details, Question Generator, Question Submissions, Question Review |
| Quiz – Assessment | Assessment List, New Assessment, Assessment Details, Assessment Attempt, Assessment Results, Assessment Overview, Assessment Grading |
| System Configurations | AI Prompt Configs, Admin Settings |

### 1.3 Excluded Scope

The following items are excluded from the current testing scope:

- Third-party payment gateway integration

- External email/notification services

- Infrastructure performance and scalability testing

- Mobile application testing (iOS/Android)

- Integration with external meeting platforms (Zoom, Google Meet)

- Advanced features such as digital certification or blockchain

## 2. Test Strategy

### 2.1 Testing Types

| Type | Objective | Technique | Responsible Role |
| --- | --- | --- | --- |
| Unit Testing | Verify each code unit works correctly | White-box testing | Developer |
| API Testing | Ensure APIs handle requests/responses correctly | Postman, automated testing | Developer / Tester |
| GUI Testing | Ensure UI is correct and user-friendly | Manual testing (checklist) | Tester |
| Functional Testing | Validate system meets requirements | Black-box, requirement-based testing | BA / Tester |
| Non-functional Testing | Evaluate performance, usability, and reliability | Scenario-based testing | Developer / Tester |

Table 1: Testing Types

### 2.2 Test Levels

| Type of Tests | Unit | Integration | System | Acceptance |
| --- | --- | --- | --- | --- |
| Unit Testing | X |  |  |  |
| API Testing |  | X |  |  |
| GUI Testing |  | X | X | X |
| Functional Testing |  | X | X | X |
| Non-functional Testing |  |  | X | X |

Table 2: Test Levels

### 2.3 Supporting Tools

| Purpose | Tool | Vendor / In-house | Version |
| --- | --- | --- | --- |
| Create Test Plan | Google Docs | Google | Online |
| Create Test Report | Google Sheets | Google | Online |
| Unit Testing | JUnit 5, Mockito | Community (Open-source) | v5.10.2 |
| Manage Test Cases | Google Sheets | Google | Online |
| Logging Bugs & Issues | Google Sheets | Google | Online |

Table 3: Supporting Tools

## 3. Test Plan

### 3.1 Human Resources

| Worker/Doer | Role | Responsibilities |
| --- | --- | --- |
| DatMN | Project Manager | Manage the overall project schedule, coordinate development and testing activities, and ensure project milestones are achieved. |
| LinhVTK | Business Analyst / Tester | Define testing scope, design test cases, perform manual and system testing, validate business requirements, and support User Acceptance Testing (UAT). |
| AnhDHD | Front-end Developer | Develop and maintain the user interface of Nova LMS, support UI bug fixing, and assist with integration testing related to frontend components. |
| ThanhMC | Back-end Developer | Implement backend services, APIs, and database logic, support integration testing, and fix backend defects identified during testing. |
| TuNC | Back-end Developer | Develop and maintain backend APIs, support system integration, and assist in debugging and resolving system-level issues during testing. |

Table 4: Human Resources

### 3.2 Test Environment

| Purpose | Tool | Provider | Version |
| --- | --- | --- | --- |
| Web Application Testing | Google Chrome | Vendor | Latest |
| Test Case Management | Google Sheets / Excel | In-house | Latest |
| Bug Tracking | Google Sheets | In-house | Latest |
| Backend Testing Environment | Nova LMS Staging Server | In-house | Same as development build |
| Unit Testing | Jest / VS Code | Vendor | Latest |

Table 5: Test Environment

### 3.3 Test Milestones

| Milestone Task | Start Date | End Date |
| --- | --- | --- |
| Test Plan & Test Case Preparation | 09/02/2026 | 12/02/2026 |
| Implementation Iteration 1 |  |  |
| Unit Testing – Iteration 1 | 23/02/2026 | 25/02/2026 |
| Integration Testing – Iteration 1 | 26/02/2026 | 03/03/2026 |
| Bug Fixing & Regression – Iteration 1 | 04/03/2026 | 08/03/2026 |
| Implementation Iteration 2 |  |  |
| Unit Testing – Iteration 2 | 09/03/2026 | 11/03/2026 |
| Integration Testing – Iteration 2 | 12/03/2026 | 17/03/2026 |
| Bug Fixing & Regression – Iteration 2 | 18/03/2026 | 22/03/2026 |
| Implementation Iteration 3 |  |  |
| Unit Testing – Iteration 3 | 23/03/2026 | 25/03/2026 |
| Integration Testing – Iteration 3 | 26/03/2026 | 01/04/2026 |
| Bug Fixing & Regression – Iteration 3 | 02/04/2026 | 06/04/2026 |
| System Testing & Regression Testing | 07/04/2026 | 11/04/2026 |
| User Acceptance Testing (UAT) | 12/04/2026 | 16/04/2026 |
| Final Test Report & Test Closure | 16/04/2026 | 18/04/2026 |

Table 6: Test Milestones

## 4. Test Cases

- Unit Test: Report 5.1_Unit Test

- Integration Test: Report 5.2_Integration Test

- System Test: Report 5.3_System Test

- Acceptance Test: Report 5.4_Acceptance Test

## 5. Test Reports

### 5.1 Unit Test

- Method List

Figure 1: Method List

- Create Request Method

2: Create Request Method

- submitQuiz Method

Figure 3: submitQuiz Method

- toggleQuizOpenInSession Method

Figure 4: toggleQuizOpenInSession Method

- getQuizForTaking Method

Figure 5: getQuizForTaking Method

- resolveQuestionGroupSheets Method

Figure 6: resolveQuestionGroupSheets Method

- Unit Test Report Method

Figure 7: Unit Test Report

### 5.2 Integration Test

- Test Case List

Figure 8: Test Case List

- User & Authentication Report

Figure 9: User & Authentication Report

- System Dashboard Report

Figure 10: User & Authentication Report

- Course Management Report

Figure 11: User & Authentication Report

- Class Management Report

Figure 12: Class Management Report

- Learning Enrollment Report

Figure 13: Learning Enrollment Report

- Course Content Report

Figure 14: Course Content Report

- Question Bank Report

Figure 15: Question Bank Report

- Quiz – Assessment Report

Figure 16: Quiz – Assessment Report

- System Configurations Report

Figure 17: System Configurations Report

- Integration Test Report

Figure 18: Integration Test Report

- AI Scoring Accuracy Test Reports

Figure 19: AI Scoring Accuracy Test Reports

### 5.3 System Test

- Test Case List

Figure 20: Test Case List

- System Test Report

Figure 21: System Test Report

### 5.4 Acceptance Test

- Acceptance Test Checklist

Figure 22: Acceptance Test Report

- Acceptance Test Report

Figure 23: Acceptance Test Report

### 5.5 Performance Test

Figure 24: Performance Test Report